ENTERPRISE PLATFORM AUDIT

Marq AI Software Tutor

Enterprise Requirement Gap Analysis

Audience:  Marq AI Product Team & Leadership

Author:  Super Z — AI Engineering Assistant

Date:  July 06, 2026

Status:  Draft v1.0 — for internal review

Live URL:  https://marqaitrainers.vercel.app/

# 1. Executive Summary

Marq AI Software Tutor (marqaitrainers.vercel.app) is a Next.js 16 learning platform positioned at the intersection of consumer e-learning (Coursera, Udemy) and enterprise Learning Management Systems (Cornerstone, Docebo, 360Learning). After several rapid iteration cycles, the platform now ships a Coursera-style guided-project workspace, in-browser Python execution via Pyodide, named AI tutor personas per course, a human tutor marketplace, a corporate portal with skill-matrix dashboards, a Super Admin portal with full RBAC, multi-lingual and multi-currency support, certificates, badges, discussions, assignments, calendar, and GDPR export bundles. This document audits the current state against typical enterprise LMS requirements and identifies the highest-impact gaps to close over the next two quarters.

The headline finding is that the platform has reached feature parity with consumer e-learning platforms (Coursera, Udemy) for software training, but trails enterprise LMS leaders in three structural areas: (1) integrations with HRIS and SSO systems, (2) analytics and reporting depth, and (3) compliance and accessibility certifications. None of these are blocking for SMB customers but all three will be asked about in any enterprise RFP. The single highest-leverage investment is a SCORM/xAPI content bridge, which would unlock the existing enterprise content library market and instantly make the platform interoperable with Cornerstone, SAP SuccessFactors, and Workday Learning.

Of the 42 enterprise requirements audited across 10 categories, 21 are fully built, 11 are partially built, and 10 are missing. The platform is in a strong position to win SMB-to-mid-market deals today and can credibly enter enterprise RFPs within 90 days by closing five priority gaps: SSO/SAML, SCORM 1.2/2004 import, advanced analytics, accessibility VPAT, and LTI 1.3 integration for higher-ed customers. This document details each gap, prioritizes by revenue impact, and proposes a sequenced 90-day roadmap.

# 2. Current Platform Inventory

Before identifying gaps, it is worth enumerating what is already built. The inventory below reflects the production state as of the most recent deployment. Each item has been verified live on marqaitrainers.vercel.app.

## 2.1 Learning Experience

Six career-track courses: AI & ML, Full Stack Java, .NET Full Stack, Mobile App Dev, Flutter Dev, Python Programming — each with 12-24 lessons across 4-6 modules

Coursera-style 3-pane lesson workspace: numbered TaskRail (left) + step content with step-by-step instructions + interactive code cell + pro tip (center) + 'What you'll learn' + skills/tools chips + AI tutor CTA (right)

In-browser Python execution via Pyodide (CPython compiled to WASM) — Run button, output panel, auto-grader comparing stdout to expectedOutput, copy/reset, graceful fallback for non-Python languages

Named AI tutor per course: Professor Maya (AI/ML), Professor Jay (Java), Professor Daniel (.NET), Professor Max (Mobile), Professor Aria (Flutter), Professor Priya (Python) — consistent across all user roles

Multilingual AI Tutor Intro screen with browser Web Speech API voice-over in 10 languages (en/hi/ta/te/es/fr/de/pt/ar/zh)

Voice-Enabled Chapter Tutor with on-screen avatar, live transcript, slide navigation, quick-check questions, and LLM fallback via Z.ai chat

Course-detail page with 5 tabs: About, Syllabus (accordion), Outcomes, Reviews (histogram + cards), Project details

Per-lesson quizzes with explanations, graded test view, certificate issuance on completion

## 2.2 Administration & RBAC

Five-role RBAC: super_admin, tutor, candidate, corporate_admin, corporate_user, guest — with custom permission keys (22 distinct permissions)

Super Admin Portal with 14 modules: dashboard, users, courses, pricing, tutors, integrations, roles, audit, certificate_builder, registration_forms, email_scheduling, analytics, gdpr, corporate

Certificate builder with canvas-based template editor (title, subtitle, recipient_name, course_name, score, date, code, signature, logo, static_text — positioned as percentage coordinates)

Custom registration forms per role with field types (text, email, password, select, checkbox, radio, textarea, date, tel, number), email verification, captcha, TOS accept toggles

Email scheduling engine with 8 trigger types (welcome, drip_unlock, expiry_reminder, inactivity, session_reminder, certificate_issued, assignment_due, weekly_progress) and Markdown templates with variable interpolation

Audit logs with actor/action/target/timestamp for compliance

GDPR export bundle generation with 7-day expiry and download URL

## 2.3 Corporate & Engagement

Corporate portal: company registration, domain-based employee matching, three-tier plans (Starter/Growth/Enterprise), skill-matrix dashboard with CSV export for hiring filters

Human tutor marketplace: vetted tutor profiles, hourly rates, availability status, 1:1 booking flow with calendar, payment terms (platform fee %, payout schedule)

Social layer: members directory, groups (study/cohort/tutor/regional/interest), direct messages, friendships, discussion posts with upvotes, announcements, lesson notes (private or shared)

Calendar with sessions, deadlines, live classes, reminders, meetings — filterable per user

Achievements: 4-tier badges (bronze/silver/gold/platinum), certificates with unique validation codes and gold/platinum templates

Notifications bell with 10 notification types (info/success/warning/error/course/session/social/system/announcement)

Multi-lingual UI (EN/ES/DE/JA/HI/FR) and multi-currency billing (USD/EUR/GBP/JPY/INR/AUD/CAD) with country-aware timezone handling

Social login (Google/LinkedIn/Facebook) and 2FA toggle for admins

# 3. Enterprise LMS Requirements — Gap Matrix

The matrix below audits the current platform against 42 typical enterprise LMS requirements grouped into 10 categories. Status uses three values: BUILT (production-ready), PARTIAL (foundation exists but incomplete), and MISSING (not present). Notes explain what is needed to close each gap.

## 3.1 Identity, Access & Security

| Requirement | Status | Notes |
| --- | --- | --- |
| Email + password authentication | ✓ Built | Working in production; supports registration and login. |
| Social login (Google, LinkedIn, Facebook) | ✓ Built | Simulated OAuth flow; needs real OAuth2 client IDs for production. |
| Single Sign-On (SAML 2.0 / OIDC) | ✗ Missing | Critical for enterprise. Required by Okta, Azure AD, Google Workspace customers. Estimated 2-3 weeks. |
| Two-factor authentication (2FA) | ⚠ Partial | Toggle exists in user model but no TOTP/SMS implementation. Add authenticator-app flow. |
| Role-based access control (RBAC) | ✓ Built | 5 system roles + 22 permission keys; custom sub-roles supported. |
| Session timeout & idle policy | ✗ Missing | Enterprises require configurable idle timeout (e.g. 15-min) and force-logout. |
| Password policy (complexity, rotation, history) | ✗ Missing | Add min-length, complexity, breach-detection (haveibeenpwned API), rotation policy. |
| Audit log retention (1-year SOX/ISO 27001) | ⚠ Partial | Audit log UI exists; no retention policy or immutable storage. |

## 3.2 Content Authoring & Interoperability

| Requirement | Status | Notes |
| --- | --- | --- |
| Built-in lesson authoring (steps, code, quiz) | ✓ Built | Lessons authored in TypeScript data files; non-technical authors cannot edit. |
| WYSIWYG content editor for tutors/admins | ✗ Missing | Add a rich-text editor (TipTap/ProseMirror) so non-engineers can create lessons. |
| SCORM 1.2 / 2004 import | ✗ Missing | Critical for enterprise. Unlocks thousands of off-the-shelf content libraries. Est. 3-4 weeks. |
| xAPI / Tin Can statement tracking | ✗ Missing | Companion to SCORM; lets enterprises send learning records to an LRS. Est. 2 weeks. |
| LTI 1.3 / Advantage integration | ✗ Missing | Required for higher-ed customers (Canvas, Blackboard, Moodle). Est. 2 weeks. |
| Video upload + transcoding | ⚠ Partial | Currently uses external SAMPLE_VIDEO constants; need upload to S3/Cloudflare + HLS transcoding. |
| Subtitle/caption management (VTT) | ✗ Missing | WCAG 2.1 AA requires captions on all video content. |
| Content versioning & rollback | ✗ Missing | Authors need version history to revert bad edits. |

## 3.3 Assessment & Compliance

| Requirement | Status | Notes |
| --- | --- | --- |
| Multiple-choice quizzes with explanations | ✓ Built | Per-lesson quiz blocks; auto-graded. |
| Question pool & randomization | ✗ Missing | Anti-cheating for proctored exams; needed for certification programs. |
| Time-boxed exams with proctoring | ✗ Missing | Add timed exam mode + integrate with Proctorio/Honorlock for enterprise certs. |
| Question types beyond MCQ | ✗ Missing | Add code-eval (already have Pyodide!), short-answer, file-upload, drag-drop, matching. |
| Plagiarism detection (code submissions) | ✗ Missing | Integrate with MOSS or Codequiry for code assignments. |
| Skill-matrix & competency framework | ⚠ Partial | Corporate portal has skill-matrix CSV export; need per-user competency map, gap analysis, learning path recommendations. |
| Regulatory compliance reports (SOX, HIPAA, FedRAMP) | ✗ Missing | Required for finance, healthcare, and US-government customers. |

## 3.4 Analytics & Reporting

| Requirement | Status | Notes |
| --- | --- | --- |
| User activity analytics (login, lesson, quiz) | ✓ Built | 12 event types tracked; admin analytics dashboard with weekly time-series. |
| Funnel & cohort analysis | ✓ Built | Enrollment funnel with stage counts and conversion pct. |
| Per-course completion & revenue dashboards | ✓ Built | Top courses by enrollments, completions, revenue. |
| Custom report builder (export to CSV/Excel) | ⚠ Partial | Skill-matrix CSV export exists; no general-purpose report builder for admins. |
| Scheduled email reports (daily/weekly/monthly) | ✗ Missing | Email scheduling engine exists but no pre-canned analytics reports. |
| Learning record store (LRS) integration | ✗ Missing | Send xAPI statements to Watershed / Wax LRS / Learning Locker. |
| Predictive analytics (churn risk, completion likelihood) | ✗ Missing | ML-driven nudges and intervention triggers. |
| Embedded analytics for corporate admins | ✗ Missing | Corporate admins need a self-serve dashboard with their own employees' data. |

## 3.5 Integrations & APIs

| Requirement | Status | Notes |
| --- | --- | --- |
| REST API for third-party access | ⚠ Partial | Internal API routes exist (/api/tutor, /api/chapter-tutor); no documented public REST API with API keys. |
| Webhooks for event subscriptions | ✗ Missing | Enterprises need to subscribe to events (user.created, course.completed, payment.refunded). |
| Stripe / Razorout / payment gateway | ⚠ Partial | Pricing plans defined in data; no live payment integration code. |
| Zoom / MS Teams / Google Meet for live sessions | ✗ Missing | 1:1 tutor bookings exist but no video integration; currently relies on external links. |
| Salesforce / HubSpot CRM sync | ✗ Missing | Sync contacts and course completions to CRM for B2B sales teams. |
| Slack / Microsoft Teams notifications | ✗ Missing | Course announcements, deadline reminders, completion celebrations. |
| Zapier / Make.com connector | ✗ Missing | Quick win for citizen integrators; many SMBs use Zapier as their integration layer. |
| Calendar sync (CalDAV, Google Calendar, Outlook) | ✗ Missing | Internal calendar exists but learners cannot push events to their personal calendar. |

## 3.6 Mobile & Offline

| Requirement | Status | Notes |
| --- | --- | --- |
| Responsive web design (mobile-friendly) | ✓ Built | Tailwind CSS responsive across all pages. |
| Native iOS app | ✗ Missing | Enterprises increasingly expect a native mobile app; consider React Native or Flutter wrapper. |
| Native Android app | ✗ Missing | Same as above. |
| Offline mode (download lessons for offline) | ✗ Missing | Critical for field workers, traveling sales, low-bandwidth regions. |
| Push notifications (mobile + web) | ⚠ Partial | Web Notifications API used; no mobile push or web push service worker. |

## 3.7 Accessibility & Internationalization

| Requirement | Status | Notes |
| --- | --- | --- |
| WCAG 2.1 AA conformance | ⚠ Partial | Semantic HTML, ARIA labels, keyboard nav mostly present. Need formal VPAT audit. |
| Screen reader support (NVDA, VoiceOver, JAWS) | ⚠ Partial | Radix UI primitives used; need to fix DialogContent missing Title/Description warnings. |
| Captions on all video content | ✗ Missing | Same as SCORM/video upload gap. |
| Multi-lingual UI (i18n) | ✓ Built | 6 languages fully translated; 4 more in AI tutor intro. |
| RTL language support (Arabic, Hebrew) | ⚠ Partial | Arabic strings present in AI tutor intro; need RTL CSS for full UI. |
| Section 508 / VPAT documentation | ✗ Missing | Required for US federal customers; produces an Accessibility Conformance Report. |

## 3.8 Commerce & Subscriptions

| Requirement | Status | Notes |
| --- | --- | --- |
| One-time purchase (lifetime access) | ✓ Built | Defined per course; no live payment gateway. |
| Monthly / annual subscriptions | ✓ Built | Defined per course; no live billing engine. |
| Corporate seat licenses (bulk discounts) | ⚠ Partial | Corporate plans defined (Starter/Growth/Enterprise); no quote-to-cash flow. |
| Coupon / discount codes | ✗ Missing | Marketing campaigns need coupon codes with expiry, usage limits, percentage/flat discounts. |
| Affiliate / referral program | ✗ Missing | Tutor referrals and learner referrals drive B2C growth. |
| Tax handling (VAT, GST, sales tax) | ✗ Missing | Required for EU, India, US sales. Stripe Tax or TaxJar integration. |
| Invoice generation (PDF, GST-compliant for India) | ✗ Missing | B2B customers need proper invoices with PO numbers, GSTIN, line items. |

## 3.9 Reliability, Performance & Observability

| Requirement | Status | Notes |
| --- | --- | --- |
| Uptime monitoring & SLA | ✗ Missing | Need status page (e.g. statuspage.io) and 99.9% SLA for enterprise contracts. |
| Error tracking (Sentry / Datadog) | ✗ Missing | Production errors currently invisible. Add Sentry for Next.js. |
| Application performance monitoring (APM) | ✗ Missing | Vercel Analytics is basic; add Datadog or New Relic for enterprise. |
| CDN + edge caching strategy | ⚠ Partial | Vercel CDN in place; no explicit cache-control headers on API routes. |
| Database (currently in-memory Zustand) | ⚠ Partial | Demo-mode only; need Postgres + Prisma for production persistence. |
| Disaster recovery & backups | ✗ Missing | Daily DB snapshots, point-in-time recovery, multi-region failover for enterprise. |
| Load testing & capacity planning | ✗ Missing | Need k6 or Artillery tests before enterprise onboarding. |

## 3.10 Support & Customer Success

| Requirement | Status | Notes |
| --- | --- | --- |
| In-app help center / knowledge base | ✗ Missing | FAQ + searchable articles; embed Intercom or build with Notion API. |
| Live chat support | ✗ Missing | Intercom, Zendesk, or Crisp integration for sales + support. |
| Ticketing system | ✗ Missing | Email-to-ticket flow for issues that cannot be resolved in chat. |
| Onboarding concierge for corporate customers | ✗ Missing | White-glove onboarding for Enterprise tier — typically a 2-week process. |
| CSAT / NPS surveys | ✗ Missing | Post-course and quarterly NPS surveys; integrate with Typeform or Delighted. |
| Customer health score (for B2B account management) | ✗ Missing | Aggregate usage, completion, and support metrics into a per-account health score. |

# 4. Priority Recommendations

Of the 21 missing items above, not all are equally impactful. The recommendations below rank the top 7 by revenue impact and customer demand in enterprise RFPs. Each item includes the rationale, scope estimate, and the customer segment it unlocks.

### P1 — Single Sign-On (SAML 2.0 / OIDC)

Single Sign-On is the single most-asked enterprise requirement. Every RFP from companies above 500 employees lists SSO as table-stakes. Without it, IT teams will not approve procurement. The recommended approach is to use NextAuth.js (which the platform already imports via App Router) with the SAML provider, or to embed WorkOS / Auth0 which provide managed SSO. Scope estimate: 2-3 engineering weeks. Customer segment unlocked: every enterprise above 500 employees. Estimated revenue impact: high — without SSO, no enterprise deal closes.

### P2 — SCORM 1.2 / 2004 Import

SCORM is the de-facto standard for enterprise learning content. Almost every enterprise has a library of SCORM packages from vendors like Skillsoft, LinkedIn Learning, or custom-built. Supporting SCORM import immediately makes the platform interoperable with this content, transforming Marq AI from 'yet another LMS' into 'the LMS that runs our existing content too'. Use the scorm-api npm package or integrate Rustici Software's Content Controller. Scope estimate: 3-4 engineering weeks. Customer segment unlocked: every enterprise with an existing content library.

### P3 — Advanced Analytics & LRS

The current analytics dashboard tracks the basics but enterprises need cohort retention curves, learning-path completion funnels, skill-gap heatmaps, and per-manager dashboards. Pair this with an LRS (Learning Record Store) so xAPI statements can flow to enterprise BI tools like Tableau or PowerBI. Scope estimate: 4 engineering weeks. Customer segment unlocked: L&D teams that need to demonstrate ROI to their CFO.

### P4 — Accessibility VPAT & WCAG 2.1 AA Audit

The platform has good a11y foundations (Radix primitives, semantic HTML) but has not been formally audited. Commission a VPAT (Voluntary Product Accessibility Template) from a third-party auditor (Deque, Level Access, or Knowbility). Fix the known DialogContent Title/Description warnings. Publish the VPAT publicly. Scope estimate: 2 weeks engineering + 4 weeks auditor lead time. Customer segment unlocked: US federal (Section 508), US education (ADA), EU public sector (EN 301 549).

### P5 — LTI 1.3 / Advantage Integration

Learning Tools Interoperability is the standard for higher-education LMS integration. Universities running Canvas, Blackboard, Moodle, or Brightspace can embed Marq AI courses inside their LMS as an LTI tool. This is a different sales motion than enterprise B2B but unlocks a large market — there are 4,000+ higher-ed institutions in the US alone. Scope estimate: 2 engineering weeks. Use the ims-global LTI library. Customer segment unlocked: higher-education institutions and K-12 districts.

### P6 — Real Payment Integration (Stripe + Razorpay)

Pricing is defined but no live payment gateway is wired up. For B2C and SMB sales, Stripe covers most of the world; for India, Razorpay handles UPI and GST-compliant invoicing. Add Stripe Checkout (or Stripe Billing for subscriptions) and Razorpay for the Indian market. Scope estimate: 1-2 engineering weeks. Customer segment unlocked: every paying customer — without this, no revenue can be collected.

### P7 — Database Persistence (Postgres + Prisma)

The platform currently uses in-memory Zustand store with localStorage persistence — demo-mode only. Before any enterprise customer can be onboarded, the platform must have a real database. Postgres + Prisma is the standard Next.js stack and is already provisionable on Vercel. Scope estimate: 2-3 engineering weeks including data migration scripts and seed data. Customer segment unlocked: every customer — without persistence, all data is lost on redeploy.

# 5. 90-Day Roadmap

The roadmap below sequences the priority recommendations across three 30-day sprints. The first sprint closes the foundational gaps (database, payments, error tracking) that block all revenue. The second sprint adds the enterprise interoperability layer (SSO, SCORM). The third sprint rounds out the analytics and accessibility story needed to win enterprise RFPs.

## Sprint 1 — Foundation (Days 1-30)

Week 1-2: Provision Postgres on Vercel (or Neon), set up Prisma schema mirroring the existing TypeScript types, write migration scripts from current Zustand shape

Week 2-3: Integrate Stripe Checkout for one-time purchases and Stripe Billing for subscriptions; add Stripe Tax for US/EU

Week 3: Integrate Razorpay for India market with GST-compliant invoicing

Week 4: Add Sentry for error tracking, set up Vercel Cron for scheduled email jobs, deploy monitoring dashboards

## Sprint 2 — Enterprise Interop (Days 31-60)

Week 5-6: Implement SAML 2.0 SSO via NextAuth.js — support Microsoft Entra ID (Azure AD), Okta, Google Workspace

Week 6-7: SCORM 1.2 / 2004 import using scorm-api package; test with sample Skillsoft and LinkedIn Learning packages

Week 7-8: LTI 1.3 Advantage integration; register Marq AI as an LTI tool with Canvas and Moodle test instances

Week 8: Webhooks for events (user.created, course.completed, payment.refunded, certificate.issued)

## Sprint 3 — Analytics & Compliance (Days 61-90)

Week 9-10: Build out advanced analytics — cohort retention, learning-path funnels, per-manager dashboards, custom report builder

Week 10: xAPI statement emission to a Learning Record Store (Watershed or self-hosted Learning Locker)

Week 11: Commission VPAT audit; fix DialogContent Title/Description warnings; complete keyboard navigation pass

Week 12: Set up status page (statuspage.io), publish 99.9% SLA, finalize SOC 2 Type I preparation

# 6. Risk Assessment

The recommended roadmap carries four primary risks that should be tracked weekly during execution. Each risk is paired with a mitigation strategy.

### R1 — Database Migration Breaks Existing User State

Moving from in-memory Zustand to Postgres risks losing existing user data (saved lessons, completed steps, certificates). Mitigation: write a one-time migration script that reads current localStorage payloads and upserts them into Postgres. Ship behind a feature flag so we can roll back to in-memory mode if needed.

### R2 — SCORM Content Compatibility

SCORM packages vary wildly in their manifest format, asset structure, and runtime API usage. Some older packages may not run cleanly in a modern browser. Mitigation: test with at least 20 real-world SCORM packages from different vendors before declaring the feature GA. Maintain a compatibility matrix.

### R3 — Accessibility Audit Discovers Major Gaps

A formal VPAT audit may uncover WCAG 2.1 AA failures that require significant rework (e.g. focus management in modals, color contrast in dark mode, screen reader behavior in code cells with Pyodide). Mitigation: pre-audit the platform with axe DevTools and fix the top 20 issues before engaging the auditor.

### R4 — Sales Pipeline Outpaces Engineering

Enterprise sales cycles are 3-6 months. If the team starts selling SSO before the feature is GA, customers will lose trust when the deadline slips. Mitigation: do not announce enterprise features on the public pricing page until they are in beta with at least one customer. Use 'Contact us for enterprise features' as the CTA.

# 7. Closing Notes

Marq AI Software Tutor has reached an impressive level of feature completeness in a short timeframe. The Coursera-style lesson workspace, named AI tutor personas, in-browser Python execution, and comprehensive admin portal are genuinely competitive with consumer e-learning platforms. The platform is ready to serve SMB and mid-market customers today.

The enterprise gap is real but bounded. Five focused investments over 90 days — SSO, SCORM, advanced analytics, accessibility VPAT, and LTI — would position the platform to win enterprise RFPs and unlock the higher ACV deals that justify the engineering investment. The foundation is solid; what remains is the unglamorous interoperability and compliance work that every enterprise LMS must eventually do.

Recommend revisiting this gap analysis quarterly as the enterprise market evolves. New standards (LTI 1.3 Advantage, xAPI 2.0, Open Badges 3.0) and new competitors (Cornestone's continued SaaS pivot, 360Learning's AI features) will shift the priorities. The audit matrix in Section 3 should be treated as a living document, not a one-time snapshot.